Name of group: Ivy 232

Group members: Mandy, Lily, Ketty

* Name of ProjectProject Purpose: Web Application (Tutorial Blog)
* Details of Project (20-30 details that thoroughly describe the aims of the planned project)
  + 1. Make a web application
    2. Launch on Web Server; using Django/Python framework.
    3. The form of the web application is Blog which is relate to Education
    4. The Blog had three basic parts: 4U English, 4U Physics, and 4U Chemical.
    5. The project is aimed to help peers studying these subjects (4U English, 4U Physics, and 4U Chemical), share their ideas, and build their knowledge.

Preparation :

1. Learn basic knowledge about Django by Google (3days)

Start:

1. Build a framework (2 days)
2. Connect framework to the Web Server (2 days)
3. Fulfil the framework, and add the three features, test (3 days)
4. Solve the problems (2 days)
5. Test again

|  | Django Learning | Building Framework | Connect Web Server | Fulfilling Framework |
| --- | --- | --- | --- | --- |
|  | 3.6 - 3.8 | 3.9 - 3.12 (omit weekends) | 3.13 - 3.14 | 3.15 - 3.19 |
| Mandy | Self-learning |  |  | ENG4U |
| Ketty | Self-learning |  |  | Chemistry |
| Lily | Self-learning |  |  | Physics |

Project Management:

* Agile (face-to-face discussion & one casual meeting every two days & one decisive meeting every week) \*The week meeting focuses on certain decision, while the casual meeting focuses on improvement, help and connection of different parts.
* Conversations after a certain period:

3.8, 3.12\*, 3.14 3.19\* 3.21 3.23 3.25 3.25\* 3.27 3.29 3.31

* Talk about progress each member has made, problems, and the next steps.
* Test each feature after building.
* Focus on progress of the project — how far have you been.